# Project-SAN / WTK Online — Next Development Plan

## Current Status

ตอนนี้โปรเจกต์มี local playable prototype แล้วที่:

/apps/web/app/game/local/page.tsx

ระบบที่ทำแล้ว:

- GameState

- PublicGameState privacy projection

- Turn engine

- Draw / play / discard / end phase

- Attack / Dodge / Heal

- Dying / Heal rescue window

- Death cleanup

- Rebel kill reward

- Emperor loyalist penalty

- Basic win condition

- Distance system

- Weapon range

- Offensive / defensive mount distance modifiers

- Equipment slots

- Armor effects

- Weapon effects หลักหลายใบ

- Duel

- Mass response queue

- Steal / Dismantle target card framework

- Hidden hand selection by face-down hand position

- Draw pile reshuffle

- Local UI prototype

## Current Latest State

ล่าสุดเพิ่งทำ coverage ของ:

discard_two_force_attack_damage

สถานะ:

- Engine: done

- Local UI selector: done

- Important scenario tests: mostly done

- npm run check: pass

- game scenarios: pass

TODO เล็กที่ยังเหลือจาก effect นี้:

- เพิ่ม test แยกเฉพาะ Duel non-trigger

- เพิ่ม test แยกเฉพาะ mass non-trigger

- เพิ่ม test แยกเฉพาะ armor-cancel non-trigger

- เพิ่ม test แยก forced-kill loyalist penalty

- เพิ่ม test แยก forced-kill emperor win condition

แต่ระบบหลักของ effect นี้ใช้งานได้แล้ว

# Recommended Next Phase

## Phase 1 — Finish Small Test Gaps

ก่อนขึ้นระบบใหม่ แนะนำปิด test gaps ของ discard_two_force_attack_damage ให้เรียบร้อย

Prompt:

Task: Finish remaining edge scenario tests for discard_two_force_attack_damage

Scope:
- Scenario tests only
- No UI changes
- Minimal engine fix only if tests reveal bugs

Add tests:
1. Does not trigger from Duel damage
2. Does not trigger from mass_attack damage
3. Does not trigger from mass_dodge damage
4. Does not trigger if Attack is cancelled by armor
5. Forced damage killing loyalist triggers emperor penalty if emperor is killer
6. Forced damage killing emperor resolves winner correctly

After finishing:
- Run npm run check
- Run game scenarios

# Phase 2 — Decision Area Foundation

ต่อไปควรทำระบบ decisionArea ให้จริง เพราะจำเป็นสำหรับ delayed tricks

ระบบนี้จะใช้กับ:

- มีสุขลืมเมือง

- ฟ้าลงโทษ

- ตัดเสบียงอาหาร

- ถอนสะพานเลือกทิ้งการ์ดใน decision area

- judgment phase

Prompt:

Task: Implement decision area card zone foundation

Goal:
Make decisionArea a real selectable/public card zone.

Scope:
- Game engine
- Scenario tests
- Local UI if simple
- No delayed trick resolution yet
- No judgment yet
- No Socket.io
- No Supabase

Requirements:
- decisionArea is public
- cards in decisionArea are visible to all viewers
- add helper to add a card to target decisionArea
- add helper to remove card from decisionArea
- prevent duplicate delayed trick names in same player's decisionArea
- update discard_target_card so it can select decisionArea cards
- do not allow steal_target_card_in_range to steal decisionArea unless rules say so
- update PublicGameState to expose decisionArea safely
- update local UI to show decisionArea cards on player panel

Tests:
- add card to decisionArea
- cannot add duplicate card name to same decisionArea
- discard_target_card can discard decisionArea card
- decisionArea is public in PublicGameState
- hand privacy remains protected

# Phase 3 — Delayed Trick Framework

หลังจาก decisionArea พร้อม ให้ทำ framework สำหรับ delayed trick

ระบบนี้ควรรองรับ lifecycle:

play delayed trick
→ place in decisionArea
→ during judgment phase reveal judgment card
→ resolve effect
→ discard delayed trick

Prompt:

Task: Implement delayed trick framework

Goal:
Create reusable lifecycle for delayed trick cards.

Scope:
- Game engine
- Scenario tests
- Local UI if simple
- No Negate yet
- No character skills
- No Socket.io

Requirements:
- playDelayedTrick(gameState, actorId, targetId, cardInstanceId)
- card moves from actor.hand to target.decisionArea
- duplicate delayed trick names cannot exist in same decisionArea
- judgment phase processes decisionArea cards
- latest delayed trick resolves first if multiple exist
- reveal top draw pile card as judgment
- judgment card goes to discardPile
- delayed trick card goes to discardPile after resolving or moves if rule requires
- currentAction should show delayed trick during resolution
- add logs

Do not implement all delayed trick effects at once.
First implement framework only.

# Phase 4 — Implement Delayed Trick Cards

## 4.1 มีสุขลืมเมือง

Task: Implement delayed_skip_play_phase

Rules:
- Placed in target decisionArea
- During judgment phase, reveal judgment card
- If judgment is not heart:
  - target skips play phase
- If judgment is heart:
  - no effect
- delayed trick goes to discard after judgment

## 4.2 ฟ้าลงโทษ

Task: Implement delayed_lightning_judgment

Rules:
- Placed in own decisionArea
- During judgment phase, reveal judgment card
- If judgment matches 2-9 according to rule:
  - target takes 3 damage
- If judgment fails:
  - move lightning to next valid player's decisionArea
- If next player already has lightning, pass to next valid player
- If no valid player exists, discard
- Damage has no killer

# Phase 5 — Negate Framework

ทำหลัง delayed trick เริ่มทำงานแล้ว

Negate ซับซ้อน เพราะตอบสนองอุบาย และ negate ซ้อน negate ได้

Prompt:

Task: Implement negate response framework

Goal:
Allow players to respond to trick effects with negate.

Scope:
- Game engine
- ResponseWindow
- Scenario tests
- Local UI if simple
- No character skills
- No Socket.io

Rules:
- negate can respond to trick effects
- negate can target one player/effect instance
- negate can cancel another negate
- response order follows seat order
- after negate chain resolves, original trick effect is either active or cancelled

# Phase 6 — Character Skill Framework

ยังไม่ควรทำ skill รายตัวทันที

ให้ทำ event system ก่อน:

before_card_played
after_card_played
before_damage
after_damage
before_heal
after_heal
before_judgment
after_judgment
on_dying
on_death
turn_start
turn_end

Prompt:

Task: Add character skill event framework

Goal:
Allow character skills to subscribe to game events without hardcoding inside card functions.

Scope:
- Game engine architecture
- Types
- Scenario tests for dummy skills
- No real character skills yet

Requirements:
- define GameEvent
- define SkillHook
- emit events from important points
- allow hooks to modify/cancel/append effects safely
- do not implement specific character skills yet

# Phase 7 — Multiplayer / Socket.io

ทำหลัง local gameplay stable เท่านั้น

Required before this phase:

- Local game can complete a full match

- PublicGameState safe

- Major response windows stable

- Delayed tricks stable

- Negate reasonably stable

Prompt:

Task: Convert local gameplay actions into server-authoritative Socket.io actions

Goal:
Make multiplayer match use GameState engine on server.

Requirements:
- clients send action requests only
- server validates using game engine
- server stores full GameState
- server sends PublicGameState per viewer
- response windows are handled per player
- reconnect restores player state
- spectators receive safe public state only

# Suggested Immediate Next Task

Do this next:

Finish remaining edge scenario tests for discard_two_force_attack_damage

Then do:

Decision Area Foundation

This is the safest continuation path.